## Slide 1: University of Energy and Natural Resources
Department of Computer Science and Informatics
Course code:
INFT 358, Credit: 3 credits
Course:
Information Technology Project Management

## Slide 2
Objective:
This course introduces students to the managerial aspects of the software production process, from its initial feasibility phase to its maintenance phase.

## Slide 3
Mode of Delivery:
Lectures (face-to-face, online, using a student-centered learning approach), tutorials, group work, and assignments.

## Slide 4
Reference Materials
Jeffrey Brewer and Kevin Dittman, (2018). Methods of IT Project Management, Purdue University Press, United States
A Guide to the Project Management Body of Knowledge (Pmbok Guide) Publisher: Project Management Inst; 4 Original edition (2008).
Greg Horine, (2017). Absolute Beginner's Guide to Project Management. Que Publishing
David Cleland, Lewis Ireland, (2017). Project Management Strategic Design and Implementation. Cram101
Kathy Schwalbe (2018). Information Technology Project Management 9th Edition, Cengage Learning, ISBN-13: 978-1337101356, ISBN-10: 9781337101356
George Reynolds (2015). Information Technology for Managers 2nd Edition, Cengage Learning, ISBN-13: 978-1305389830, ISBN-10: 1305389832

## Slide 5
Assessment | Mark (%)
Assignments | 10
Presentations | 10
Quizzes | 5
Attendance | 5
Mid-Sem | 10
Final Exams | 60
Total | 100

## Slide 6
IT PROJECT MANAGEMENT
PROJECT
2022

## Slide 7: Project
To discuss project management, it is important to understand the concept of a project.
A project is “a temporary endeavor undertaken to create a unique product, service, or result.
A project is a combination of set objectives to be accomplished within a fixed period.
A set of tasks that must be completed to arrive at a particular goal or outcome.

## Slide 8: Project
Operations, on the other hand, is work done in organizations to sustain the business.
For example;
Production, procurement, Quality assurance, Customer services
Question:
Is project different from operation?
Solution
Projects are different from operations in that they end when their objectives have been reached or the project has been terminated.

## Slide 9: Project
Projects can be large or small and involve one person or thousands of people.
They can be done in one day or take years to complete.
I.T projects involve using hardware, software, and networks to create a product, service, or result.

## Slide 10: Project
Examples of IT Projects
A large network of healthcare providers updates its information systems and procedures to reduce hospital acquired diseases.
A team of students creates a smartphone application and sells it online.
A company develops a driverless car.
A college upgrades its technology infrastructure to provide wireless Internet access across the whole campus as well as online access to all academic and student service information.
A company develops a new system to increase sales force productivity and customer relationship management that will work on various laptops, smartphones, and tablets.

## Slide 11: Project
Examples of IT Projects
A television network implements a system to allow viewers to vote for contestants and provide other feedback on programs via social media sites.
A government group develops a system to track child immunizations. A large group of volunteers from organizations throughout the world develops standards for environmentally friendly or green IT.
A global bank acquires other financial institutions and needs to consolidate systems and procedures.
Government regulations require monitoring of pollutants in the air and water.
A multinational firm decides to consolidate its information systems into an integrated enterprise resource management approach.

## Slide 12: Project
Strategic technologies – Gartner Inc.
1. Computing everywhere: The needs of mobile users in diverse contexts and environments will continue to drive companies to develop new products and services.

## Slide 13: Project
Strategic technologies – Gartner Inc.
2. The Internet of things: Expanding digitization and connectivity will continue to enable companies to combine information from people, places, and things to extend services, improve how assets or machines operate, or create new sources of revenue.
One example, according to Gartner, is that
“the pay-per-use model can be applied to assets (such as equipment),
services (such as pay-as-you-drive insurance (Vehicles)),
people (such as movers),
places (such as parking spots),
and systems (such as cloud services).”

## Slide 14: Project
Strategic technologies – Gartner Inc.
3. 3D printing: Worldwide shipments of 3D printers are expected to nearly double in 2015 compared to 2014 and double again in 2016. New applications continue to be found for producing items at lower costs through improved designs, streamlined prototyping, and short-run manufacturing.

## Slide 15: Project
Project Attributes
1. A project has a unique purpose.
Every project should have a well-defined objective.
The unique purpose of this project would be to create a collaborative report with ideas from people throughout the company.
The results would provide the basis for further discussions and selecting projects to implement.

## Slide 16: Project
Project Attributes
2. A project is temporary.
A project has a definite beginning and end.
In the IT collaboration project, a person might form a team of people to work immediately on the project, and then expect a report and an executive presentation of the results in one month.

## Slide 17: Project
Project Attributes
3. A project is developed using progressive elaboration.
Projects are often defined broadly when they begin, and as time passes, the specific details of the project become clearer.
Therefore, projects should be developed in increments.
A project team should develop initial plans and then update them with more detail based on new information.

## Slide 18: Project
Project Attributes
What will a project team do if a few people submitted ideas for the IT collaboration project, but they did not clearly address how the ideas would support the business strategy of improving operations?
The project team might decide to prepare a questionnaire for people to fill in as they submit their ideas to improve the quality of the inputs.

## Slide 19: Project
Project Attributes
4. A project requires resources, often from various areas.
Resources include people, hardware, software, and other assets.
Many projects cross departmental or other boundaries to achieve their unique purposes.
For the IT collaboration project, people from IT, marketing, sales, distribution, and other areas of the company would need to work together to develop ideas.
The company might also hire outside consultants to provide input.
Once the collaboration project team has selected key projects for implementation, each of those will probably require additional resources.

## Slide 20: Project
Project Attributes
To meet objectives of these new projects, people from other companies—product suppliers and consulting companies—may be added to the team.
Resources, however, are limited and must be used effectively to meet project and other corporate goals.

## Slide 21: Project
Project Attributes
5. A project should have a primary customer or sponsor.
Most projects have many interested parties or stakeholders, but for a project to succeed someone must take the primary role of sponsorship.
The project sponsor usually provides the direction and funding for the project. Executive support is crucial to project success.
Once IT projects are selected, the sponsors for those projects would be senior managers in charge of the main parts of the company affected by the projects.

## Slide 22: Project
Project Attributes
For example,
The sponsor of a project to improve online product sales would be the vice president of sales.
In this situation, He / She might become part of a project steering committee, helping other managers understand
  different project objectives,
  resolve priorities,
  research issues, or alter constraints within a given project or across multiple projects.

## Slide 23: Project
Project Attributes
6. A project involves uncertainty.
Because every project is unique, it is some times difficult to define its objectives clearly, estimate how long it will take to complete, or determine how much it will cost.
External factors also cause uncertainty, such as a supplier going out of business or a project team member needing unplanned time off.
This uncertainty is one of the main reasons project management is so challenging, especially on projects involving new technologies.
An effective project manager is crucial to a project’s success.
Project managers work with the project sponsors, team, and the other people involved to achieve project goals.

## Slide 24: Project
Project Constraints
Every project is constrained in different ways, often by its scope, time, and cost goals.
These limitations are sometimes referred to in project management as the triple constraint.
To create a successful project, a project manager must consider scope, time, and cost and balance these three often-competing goals.

## Slide 25: Project
Project Constraints
Scope:
  What work will be done as part of the project?
  What unique product, service, or result does the customer or sponsor expect from the project?
  How will the scope be verified?
Time:
  How long should it take to complete the project?
  What is the project’s schedule?
  How will the team track actual schedule performance?
  Who can approve changes to the schedule?

## Slide 26: Project
Project Constraints
Cost:
  What should it cost to complete the project?
  What is the project’s budget?
  How will costs be tracked?
  Who can authorize changes to the budget?

## Slide 27: Project Management
What is Project Management?
The application of
process,
methods,
skills, knowledge and
experience to achieve a specific project objectives criteria with agreed parameters.

## Slide 28: I.T Project Management
What is I.T Project Management?

## Slide 29: I.T Project Management
I.T Project Management
The process of managing, planning and developing information technology project.