## Slide 1
IT PROJECT MANAGEMENT
Weighted Scoring Model
2023

## Slide 2: Objectives
Use weighted scoring to select potential projects

## Slide 3: Weighted Scoring Model
A weighted scoring model is a tool that provides a systematic process for selecting projects based on many criteria.
These criteria can include factors such as
meeting broad organizational needs;
addressing problems, opportunities, or directives;
the amount of time needed to complete the project;
the overall priority of the project; and
projected financial performance of the project.

## Slide 4: Weighted Scoring Model
The first step in creating a weighted scoring model is to identify criteria that are important to the project selection process.
It often takes time to develop and reach agreement on these criteria. Holding facilitated brainstorming sessions or using groupware to exchange ideas can aid in developing these criteria.

## Slide 5: Weighted Scoring Model
Possible criteria for IT projects include
Supports key business objectives or strategies
Has strong internal sponsor
Has strong customer support
Uses realistic level of technology
Can be implemented in one year or less
Provides positive NPV
Has low risk in meeting scope, time, and cost goals

## Slide 6: Weighted Scoring Model
Next, you assign a weight to each criterion based on its importance.
Once again, determining weights requires consultation and final agreement.
You can assign weights based on percentages; the weights of the criteria must total 100 percent.
You then assign numerical scores to each criterion (for example, 0 to 100) for each project.

## Slide 7: Weighted Scoring Model
The scores indicate how much each project meets each criterion.
After assigning weights for the criteria and scores for each project, you calculate a weighted score for each project by multiplying the weight for each criterion by its score and adding the resulting values.

## Slide 8: Weighted Scoring Model
 |  | Requirement Score |  | 
Criteria | Weight | A | B | C
X | 50% | 70 | 45 | 40
Y | 30% | 40 | 85 | 30
Z | 20% | 40 | 80 | 50
Weighted Score | 100% |  |  | 

## Slide 9: Weighted Scoring Model
Assignment